# NAHU Platform
M7 – Sprint Planning & Release Roadmap

Version: 1.0
Status: Planning

## 1. Purpose

This document defines the implementation roadmap for the NAHU Platform. It breaks development into milestones, epics, releases, and sprints so work is delivered incrementally while preserving the architecture.

## 2. Delivery Principles

• Deliver working software in small increments.

• One sprint has one clear objective.

• Architecture changes require review before implementation.

• Each sprint ends with testing, documentation updates, and a Git commit.

## 3. Milestones

| Milestone | Description | Status |
| --- | --- | --- |
| M1 | Vision & Strategy | Complete |
| M2 | Enterprise Architecture | Complete |
| M3 | Domain Model | Complete |
| M4 | Product Specifications | Complete |
| M5 | Technical Architecture | Complete |
| M6 | Database & API Design | Complete |
| M7 | Sprint Planning | Current |
| M8 | Implementation | Planned |
| M9 | Testing & Release | Planned |

## 4. Release Roadmap

Release 2.0 Foundation
- Platform refactoring
- Documentation
- Shared modules

Release 2.1 Nahu Farms
- Product catalog
- Listings
- Inventory
- Orders

Release 2.2 Nahu Delivery
- Delivery jobs
- Drivers
- Tracking

Release 2.3 Platform Services
- Notifications
- Reporting
- Analytics
- Administration

## 5. Sprint Backlog

| Sprint | Primary Objective |
| --- | --- |
| Sprint 1 | Repository cleanup, documentation integration, architecture review |
| Sprint 2 | Farm domain and product catalog |
| Sprint 3 | Listings and inventory |
| Sprint 4 | Orders and checkout |
| Sprint 5 | Delivery integration |
| Sprint 6 | Driver and delivery apps |
| Sprint 7 | Analytics and reporting |
| Sprint 8 | Production hardening and release |

## 6. Sprint Workflow

Plan → Design Review → Cursor Implementation → Manual Testing → Architecture Review → Commit → Merge

## 7. Definition of Sprint Success

• Acceptance criteria satisfied

• Code reviewed

• Tests completed

• Documentation updated

• No critical defects

• Ready for merge

## 8. Risks

• Architecture drift

• Large unreviewed changes

• Missing documentation

• Uncontrolled database changes

• Feature creep

## 9. Conclusion

Development should proceed sprint by sprint. Each sprint must preserve the architecture, produce working software, and leave the platform in a deployable state.